# ASRS & TrackWise Interfaces — SQL-to-API Migration

Program-by-program specification (SAP → CPI)

14 July 2026

Table of Contents

# Document control

| Title | ASRS & TrackWise Interfaces — SQL-to-API Migration |
| --- | --- |
| Purpose | Program-by-program analysis of the existing SAP↔ASRS/TrackWise interfaces and the plan to replace direct database (EXEC SQL) access with API calls via SAP CPI |
| Audience | Client IT / SAP team and CPI (SAP Integration Suite) consultant |
| Target system | SAP S/4HANA Private Cloud Edition (RISE with SAP) |
| Scope | 10 ABAP programs, 3 connection tables, 7 target interfaces |
| Status | For review |
| Date | 14 July 2026 |

# Executive summary

Ten SAP interface programs currently exchange data with two external systems — the ASRS automated warehouse and the TrackWise quality system — by opening a direct connection to those systems’ Microsoft SQL Server databases and running SQL against them (EXEC SQL). No API or web service is involved today.

The target landscape is SAP S/4HANA Private Cloud Edition (PCE) under RISE with SAP — an SAP-managed system that follows the clean-core model. In this managed environment, native-SQL secondary connections (DBCON/EXEC SQL) to external third-party databases are not part of the supported setup and conflict with clean core, so each of these database calls must be replaced. The recommended and agreed approach (Option A) is to route them through SAP Integration Suite (CPI): SAP calls a CPI interface over HTTPS, and CPI writes to / reads from the same SQL Server tables using its database (JDBC) adapter. This makes SAP compliant with no change required on the ASRS/TrackWise side.

Because PCE is the S/4HANA on-premise stack (delivered as a managed private cloud), the SAP-side outbound call is standard, supported ABAP — an HTTP(S) call through a configured destination — so no Public-Cloud development restrictions apply to building the consumer programs.

This document lists, for each program: what it does, the SQL it uses (what stays vs. what must be replaced), the SAP tables it reads (with sample data where available), and the structure of each table sent to the external systems — everything the CPI team needs to build the interfaces.

# 1. Overview

Ten ABAP programs move data between SAP and two external, non-SAP systems:

- ASRS / WMS — the automated warehouse system (Microsoft SQL Server database).

- TrackWise — the Sparta/Honeywell TrackWise Quality system, plus an RA/MDM material feed (also Microsoft SQL Server).

Today (as-is): every program talks to these systems with Native SQL — EXEC SQL … ENDEXEC over a DBCON secondary connection — writing/reading rows directly in the external database. There is no API of any kind in the code.

Problem: the target system is SAP S/4HANA Private Cloud Edition (RISE with SAP) — SAP-managed and clean-core. Native-SQL secondary connections (DBCON/EXEC SQL) to external third-party databases are not supported in this managed landscape and are contrary to clean core. So every EXEC SQL block must be removed and replaced by a call to an interface.

Target design (Option A — chosen):

SAP (ABAP) → HTTPS (OData/REST) → CPI iFlow → JDBC → the same SQL Server tables

CPI uses its Microsoft SQL Server JDBC adapter to write/read the very same tables SAP writes today (HOST_TO_WMS, ZTW_MAT_DET, ZTW_PROD_DET, ZTW_PLNT_DET, TrackWise MARA). Nothing changes on the ASRS/TrackWise side; only the SAP→CPI hop becomes an API, and SAP becomes clean-core.

Connectivity notes (RISE PCE):

- SAP → CPI: the ABAP programs call CPI over HTTPS through a configured destination / Communication Arrangement. On PCE this uses the standard ABAP HTTP client (recommended: if_web_http_client with a destination) — fully supported managed ABAP.

- CPI → SQL Server: the ASRS/TrackWise SQL Servers sit on plant/on-premise networks (e.g. 172.18.11.120, 10.27.1.27), so CPI reaches them via the SAP Cloud Connector / on-premise JDBC connectivity. This is CPI-side configuration and needs no SAP application change.

What stays vs. what changes (rule for every program):

| Statement type | Runs against | Action |
| --- | --- | --- |
| Open SQL (SELECT/INSERT/MODIFY on SAP tables) | SAP HANA DB | Keep unchanged |
| Native SQL EXEC SQL … ENDEXEC (CONNECT/INSERT/SELECT/DISCONNECT) | External SQL Server DB | Replace with the CPI API call |

# 2. Connection tables (used by all programs)

Each program reads a connection name from a config table, then CONNECT TO that name. The name is defined in the standard SAP DBCON table (transaction DBCO). In the target design these become CPI JDBC data-sources — the per-plant selection stays the same.

2.1 ZMM_DBCON_ASRS — ASRS connection per plant (SAP-ASRS VS Plant connection table)

| Field | Type | Len | Note |
| --- | --- | --- | --- |
| MANDT | CLNT | 3 | Client (key) |
| WERKS | CHAR | 4 | Plant (key) |
| DBCON | CHAR | 30 | Connection name → DBCON.CON_NAME |
| DESCRIPTION | CHAR | 132 | Description |
| VALUE1 / VALUE2 | CHAR | 50 | Comments |

Data:

| WERKS | DBCON | Description |
| --- | --- | --- |
| 1047 | CON_1047 | CIPLA / GOA-VII PD II / PHARMA – ASRS (prod plant) |
| 1048 | CON_1048 | SIKKIM ASRS |

2.2 ZCON_MDM — TrackWise/MDM connection (single, no plant key)

| Field | Type | Len | Note |
| --- | --- | --- | --- |
| MANDT | CLNT | 3 | Client (key) |
| DBCON | CHAR | 30 | Connection name → DBCON.CON_NAME (key) |
| DESCRIPTION | CHAR | 132 | Description |
| VALUE1 / VALUE2 | CHAR | 50 | Comments |

Data:

| DBCON | Description |
| --- | --- |
| CON_MDM | Database Connection name for RA TrackWise Master Integration |

2.3 DBCON (standard SAP) — the real connection definitions these names point to

| CON_NAME | DBMS | SQL Server (host / instance, port) | Database |
| --- | --- | --- | --- |
| CON_1047 | MSS | tcp:172.18.11.120 | CIG_EFAWMS |
| CON_1048 | MSS | tcp:10.27.1.27 | CIS_EFAWMS |
| CON_MDM | MSS | tcp:INCPLTWPRDDB01,55619 | TW_SAP |

DBMS = MSS confirms all three are Microsoft SQL Server. Credentials (USER_NAME, PASSWORD) live in DBCON today; in the target design they move into the CPI JDBC data-source and SAP no longer holds them.

# 3. Program — ZMM_SQL_ASRS_SAP_PUSH (and 6 identical variants)

Variants (same logic, different transaction type): _COR correction · _DISPENSE · _IN inbound · _MAT material · _OUT outbound · _PARFULL partial/full. All 7 insert into the same HOST_TO_WMS table, so all 7 use the same API.

### 3.1 What it does

- Reads the ASRS connection per plant from ZMM_DBCON_ASRS.

- Reads pending messages from ZMM_ASRS (trf_status = 'N', of the requested transaction type).

- Connects to the plant’s external ASRS database.

- For each message, inserts a row into the external HOST_TO_WMS table (the WMS inbound queue).

- Marks the message as sent (trf_status = 'Y') back in ZMM_ASRS.

### 3.2 SQL statements

Keep (Open SQL on SAP tables):

SELECT * FROM zmm_dbcon_asrs INTO TABLE gt_con.                       "connection config
SELECT * FROM zmm_asrs INTO CORRESPONDING FIELDS OF TABLE gt_asrs
        WHERE msg_trans_type IN s_type AND trf_status = 'N'.          "pending messages
MODIFY zmm_asrs FROM TABLE gt_asrs.                                   "write back status 'Y'

Replace (Native SQL → API C-1):

EXEC SQL. CONNECT TO :gs_con-DBCON      ENDEXEC.   "→ removed (CPI JDBC data-source)
EXEC SQL. SET CONNECTION :gs_con-DBCON  ENDEXEC.   "→ removed
EXEC SQL. GET CONNECTION :CON           ENDEXEC.   "→ removed
EXEC SQL.                                          "→ POST to CPI: ASRS Push Message
  INSERT INTO host_to_wms ( MSG_SRC, MSG_REC_ID, … 29 columns … )
  VALUES ( :gs_asrs-MSG_SRC, :gs_asrs-MSG_REC_ID, … )
ENDEXEC.
EXEC SQL. DISCONNECT :con               ENDEXEC.   "→ removed

### 3.3 Tables the data comes from (SAP)

- ZMM_DBCON_ASRS — see §2.1 (+ data).

- ZMM_ASRS — the message staging table; structure below. (No sample data provided.)

### 3.4 Table being sent out — HOST_TO_WMS (external ASRS DB)

HOST_TO_WMS is not a SAP table — it lives on the ASRS SQL Server. The 29 inserted columns mirror ZMM_ASRS, so the payload structure is exactly the ZMM_ASRS fields below (excluding MANDT, TRF_STATUS, DATUM, which are SAP-side only). Dates are sent as 10-char strings.

ZMM_ASRS structure (source table = sent payload):

| Field | Type | Len | Description |
| --- | --- | --- | --- |
| MANDT | CLNT | 3 | Client (not sent) |
| MSG_REC_ID | CHAR | 20 | Unique number (key / dedup) |
| MSG_SRC | CHAR | 20 | Host |
| MSG_TRANS_TYPE | CHAR | 20 | Transaction type (values below) |
| MSG_ACTION | CHAR | 3 | Action |
| MSG_RET_SRC | CHAR | 20 | Return source |
| MSG_RET_REC_ID | NUMC | 9 | Record ID |
| MSG_RET_TRANS_ID | NUMC | 9 | Return transaction ID |
| MSG_DT_DEF | DATS | 8 | Date (sent as 10-char) |
| MSG_DT_TRM | DATS | 8 | Date (sent as 10-char) |
| MSG_ERR | NUMC | 3 | Message error code |
| MSG_ERR_DESC | CHAR | 80 | Message description |
| MSG_STAT | CHAR | 3 | Message state |
| GR_NO | CHAR | 10 | Material document number |
| REQ_ID | CHAR | 12 | Requirement ID |
| REQ_TYPE | CHAR | 50 | Requirement type (F/H/M/O/P/R) |
| MAT_CODE | CHAR | 40 | Material number |
| DESCRIPTION | CHAR | 200 | Text |
| UOM | UNIT | 3 | Base unit of measure |
| ITEM_TYPE | CHAR | 3 | Item type |
| SAP_BATCH | CHAR | 10 | Batch number |
| QTY | QUAN | 13 | Quantity (3 dec) |
| STATUS | CHAR | 30 | Status (APP/BLK/QUA) |
| OLD_STATUS | CHAR | 30 | Old status (APP/BLK/QUA) |
| TOTAL_PACK | QUAN | 6 | No. of containers |
| MFG_DATE | DATS | 8 | Manufacturing date (sent as 10-char) |
| MANUFACTURER | CHAR | 30 | Manufacturer |
| MFG_BATCH | CHAR | 30 | Manufacturer batch |
| LINE_ITEM | NUMC | 4 | Item in material document |
| PLANT | CHAR | 4 | Plant |
| TRF_STATUS | CHAR | 1 | Transfer status Y/N (not sent) |
| DATUM | DATS | 8 | Record created on (not sent) |

MSG_TRANS_TYPE allowed values (these map 1:1 to the 7 variants): COR Correction · DIS Dispense · FSCR Full Status Change · IN Store IN · MASTER Master List · OUT Store OUT · PSCR Partial Status Change · PSCR_IN Partial Status Store In.

# 4. Program — ZMM_ASRS_SAP_INTERFACE

### 4.1 What it does

A monitor report. For a plant + date range it reads the messages sent to ASRS and reads their processing status back from the warehouse, then shows an ALV grid (sent / received / processed icons).

### 4.2 SQL statements

Keep (Open SQL):

SELECT … FROM zmm_asrs INTO CORRESPONDING FIELDS OF TABLE gt_asrs
        WHERE msg_dt_def IN p_date AND plant = s_werks.
SELECT * FROM zmm_dbcon_asrs INTO TABLE gt_con WHERE werks = s_werks.

Replace (Native SQL → API C-2, read-back):

EXEC SQL. CONNECT TO / SET CONNECTION :gs_con-DBCON ENDEXEC.   "→ removed
EXEC SQL.                                                      "→ GET from CPI: ASRS Get Status
  OPEN dbcur FOR
  SELECT MSG_ERR, MSG_STAT FROM host_to_wms
         WHERE MSG_REC_ID = :ls_asrs-MSG_REC_ID
ENDEXEC.
EXEC SQL. FETCH NEXT dbcur INTO :ls_asrs-MSG_ERR, :ls_asrs-MSG_STAT ENDEXEC.
EXEC SQL. CLOSE dbcur       ENDEXEC.
EXEC SQL. DISCONNECT :con   ENDEXEC.                           "→ removed

### 4.3 Tables the data comes from (SAP)

- ZMM_ASRS (§3.4 structure), ZMM_DBCON_ASRS (§2.1).

### 4.4 Data read from external system — HOST_TO_WMS

API C-2 returns two fields per MSG_REC_ID:

| Direction | Field | Type | Len |
| --- | --- | --- | --- |
| Request | MSG_REC_ID | CHAR | 20 |
| Response | MSG_ERR | NUMC | 3 |
| Response | MSG_STAT | CHAR | 3 |

# 5. Program — ZMDM_RA_TRACKWISE

### 5.1 What it does

- Reads the TrackWise connection from ZCON_MDM.

- Reads an exclusion parameter (FIELD1 for PARAM_TYPE = 'ZZ9') from ZMM_PARAM.

- Selects new API materials from MARA (MTART = 'ZAPI', status not excluded, created-date range).

- Connects to the TrackWise database and inserts each material number into the TrackWise-side MARA.

### 5.2 SQL statements

Keep (Open SQL):

SELECT * FROM zcon_mdm CLIENT SPECIFIED INTO TABLE gt_con WHERE mandt = sy-mandt.
SELECT field1 FROM zmm_param CLIENT SPECIFIED UP TO 1 ROWS INTO g_field1
        WHERE mandt = sy-mandt AND param_type = 'ZZ9' ORDER BY srno.
SELECT * FROM mara INTO TABLE gt_mara
        WHERE ersda IN s_ersda AND mtart = 'ZAPI' AND mstae NOT IN (g_field1).

Replace (Native SQL → API C-3):

EXEC SQL. CONNECT TO / GET / SET CONNECTION :gs_con-DBCON ENDEXEC.  "→ removed
EXEC SQL. INSERT INTO mara (MATNR) VALUES ( :gs_mara-matnr ) ENDEXEC. "→ POST TrackWise Material
EXEC SQL. DISCONNECT :con ENDEXEC.                                  "→ removed

### 5.3 Tables the data comes from (SAP)

- ZCON_MDM — §2.2 (+ data).

- MARA (standard SAP material master). Fields used: MATNR, MTART (= ‘ZAPI’), ERSDA (created date), MSTAE (material status). Only MATNR is sent onward.

- ZMM_PARAM — parameter master; structure and sample data below.

ZMM_PARAM structure (MM : Parameter master ztable)

| Field | Type | Len | Note |
| --- | --- | --- | --- |
| MANDT | CLNT | 3 | Client (key) |
| SRNO | NUMC | 4 | Sequence number (key) |
| PARAM_TYPE | CHAR | 100 | Parameter type |
| FIELD1 … FIELD10 | CHAR | 300 | Values (program reads FIELD1 where PARAM_TYPE='ZZ9') |

ZMM_PARAM sample data (representative rows; the program itself uses only PARAM_TYPE = 'ZZ9'):

| SRNO | PARAM_TYPE | FIELD1 | FIELD2 |
| --- | --- | --- | --- |
| 0113 | REASON | ZINT | REGULATORY DEFICIENCY |
| 0119 | REASON | ZFGS | FIRST TIME SUPPLY TO THE CUSTOMER |
| 0123 | REASON | ZAPI | NEW MOLECULE |
| 0129 | VENDOR_CAT | ZNB | 109 / RAW MATERIAL |
| 0143 | VENDOR_CAT | ZTRD | 110 / FG-TRADING |
| 0174 | VENDOR_CAT | ZCER | 144 / CER-DIRECT |

### 5.4 Table being sent out — TrackWise MARA

External TrackWise DB. One field:

| Field | Type | Len | Note |
| --- | --- | --- | --- |
| MATNR | CHAR | 40 | Material number (leading zeros stripped before send) |

# 6. Program — ZQM_TRACKWISE (largest)

### 6.1 What it does

Triggered from a QM BAdI. Depending on a memory flag (P = product, M = material) it takes product- or material-detail records and pushes them to TrackWise for deviation processing: 1. Reads the TrackWise connection from ZCON_MDM. 2. Imports the detail records from memory; writes a local copy into the SAP mirror tables ZTW_PROD_DET / ZTW_MAT_DET (Open SQL — kept). 3. Connects to TrackWise and inserts material-detail / product-detail rows into the external ZTW_MAT_DET / ZTW_PROD_DET. 4. For the plant, checks ZTW_PLNT_DET; if missing, reads the plant name from T001W and inserts the plant into ZTW_PLNT_DET.

### 6.2 SQL statements

Keep (Open SQL):

SELECT * FROM zcon_mdm CLIENT SPECIFIED INTO TABLE gt_con WHERE mandt = sy-mandt.
SELECT SINGLE name1 FROM t001w INTO gv_name WHERE werks = p_gv_qmel-mawerk.
INSERT ztw_prod_det FROM TABLE gt_prod_det.     "SAP mirror
INSERT ztw_mat_det  FROM TABLE gt_mat_det.      "SAP mirror

Replace (Native SQL → APIs C-4/5/6/7):

EXEC SQL. CONNECT / SET / GET / DISCONNECT :con ENDEXEC.            "→ removed (×15)
EXEC SQL. INSERT INTO ZTW_MAT_DET ( … 20 cols … )  VALUES ( … ) ENDEXEC.  "→ POST Material Detail (C-4)
EXEC SQL. SELECT Plant_Code, Plant_Name FROM ZTW_PLNT_DET
                 WHERE Plant_Code = :gv_plant ENDEXEC.             "→ GET Check Plant (C-5)
EXEC SQL. INSERT INTO ZTW_PLNT_DET (Plant_Code, Plant_Name) VALUES ( … ) ENDEXEC. "→ POST Plant (C-6)
EXEC SQL. INSERT INTO ZTW_PROD_DET ( … 15 cols … ) VALUES ( … ) ENDEXEC.  "→ POST Product Detail (C-7)

(The product-detail INSERT appears 8 times for different date combinations — all one API.)

### 6.3 Tables the data comes from (SAP)

- ZCON_MDM — §2.2 (+ data).

- T001W (standard) — plant; field NAME1 (CHAR 30) used as the plant name.

- ZTW_MAT_DET / ZTW_PROD_DET — SAP mirror tables; also the payload structure (below).

### 6.4 Tables being sent out (external TrackWise DB)

(a) ZTW_MAT_DET — material detail (20 fields sent) (also a SAP table)

| Field | Type | Len | Description |
| --- | --- | --- | --- |
| Mat_Code | CHAR | 40 | Material number |
| Mat_Desc | CHAR | 200 | Material description |
| Batch_No | CHAR | 10 | Batch number |
| Plant_Code | CHAR | 5 | Plant code |
| Mfg_Batch_No | CHAR | 30 | Manufacturer batch |
| Ins_Lot_No | NUMC | 12 | Inspection lot |
| AR_No | CHAR | 15 | A.R. number |
| Vendor_Code | CHAR | 10 | Supplier account |
| Vendor_Name | CHAR | 72 | Vendor name |
| Mfg_Code | CHAR | 30 | Manufacturer |
| Mfg_Name | CHAR | 72 | Manufacturer name |
| Date_of_Supply | CHAR | 10 | Date string (empty if blank) |
| Qty_Supplied | QUAN | 13 | Quantity (3 dec) |
| UoM | UNIT | 3 | Base unit of measure |
| Impacted_Prod_Code | CHAR | 40 | Material number |
| Impa_Prod_Batch_No | CHAR | 30 | Impacted product batch |
| Impacted_Prod_Name | CHAR | 200 | Material description |
| Impa_Prod_Ver_No | CHAR | 4 | Production version |
| Impacted_Ref_Doc_No | CHAR | 300 | Impacted reference no. |
| Impa_Mfg_Batch_No | CHAR | 30 | Impacted batch number |

(b) ZTW_PROD_DET — product detail (15 fields sent) (also a SAP table)

| Field | Type | Len | Description |
| --- | --- | --- | --- |
| Prod_Code | CHAR | 40 | Material number |
| Prod_Name | CHAR | 200 | Material description |
| Prod_Batch_No | CHAR | 10 | Batch number |
| Plant_Code | CHAR | 5 | Plant code |
| Production_Ver_No | CHAR | 4 | Production version |
| Ref_Doc_No | CHAR | 300 | Reference document no. |
| Mfg_Batch_No | CHAR | 30 | Manufacturer batch |
| Expiry_Date | CHAR | 10 | Date string (empty if blank) |
| Retest_Date | CHAR | 10 | Date string (empty if blank) |
| Impacted_Mat_Code | CHAR | 40 | BOM component |
| Impacted_Mat_Desc | CHAR | 200 | Material description |
| Impacted_Batch_No | CHAR | 10 | Batch number |
| Impa_Mat_Insp_Lot | NUMC | 12 | Inspection lot |
| Impa_Mfg_Batch_No | CHAR | 30 | Impacted manufacturer batch |
| Impacted_Mat_AR_No | CHAR | 15 | A.R. number |

(c) ZTW_PLNT_DET — plant (2 fields) — external TrackWise DB only (not a SAP table)

| Field | Type | Len | Source |
| --- | --- | --- | --- |
| Plant_Code | CHAR | 5 | Plant (from ztw_prod_det-plant_code) |
| Plant_Name | CHAR | 30 | From T001W-NAME1 |

External column lengths for ZTW_PLNT_DET are owned by the TrackWise side; the SAP-side values sent are as above.

# 7. API list for CPI (summary)

Under Option A, each API is a CPI iFlow: SAP calls it over HTTPS; the iFlow performs the identical JDBC INSERT/SELECT on the SQL Server table shown.

| API | Verb (SAP→CPI) | External table (JDBC) | Fields | Called by |
| --- | --- | --- | --- | --- |
| C-1 ASRS Push Message | POST | HOST_TO_WMS | 29 | 7 × ZMM_SQL_ASRS_SAP_PUSH* |
| C-2 ASRS Get Status | GET | HOST_TO_WMS | 1 in / 2 out | ZMM_ASRS_SAP_INTERFACE |
| C-3 TrackWise Push Material | POST | MARA (TW) | 1 | ZMDM_RA_TRACKWISE |
| C-4 TrackWise Push Material Detail | POST | ZTW_MAT_DET | 20 | ZQM_TRACKWISE |
| C-5 TrackWise Check Plant | GET | ZTW_PLNT_DET | 1 in / 2 out | ZQM_TRACKWISE |
| C-6 TrackWise Push Plant | POST | ZTW_PLNT_DET | 2 | ZQM_TRACKWISE |
| C-7 TrackWise Push Product Detail | POST | ZTW_PROD_DET | 15 | ZQM_TRACKWISE |

Target confirmed: SAP S/4HANA Private Cloud Edition (RISE with SAP). The SAP-side consumer is standard managed ABAP — an HTTPS call to CPI via a destination / Communication Arrangement (recommended if_web_http_client). No open points remain on the SAP side; the CPI team’s remaining task is the SQL Server connectivity (Cloud Connector / on-premise JDBC) and the seven iFlows in §7.