Centralized PSD Discount Processing at CPC

Response to Proposed Workflow (L1–L6) and Testing Observations

GAIL CIS 2026-27  •  Prepared by the SAP Implementation Team

# 1.  Purpose of this note

This note responds to the proposed 6-level PSD approval workflow and the observations shared during testing. For each point we state clearly whether we will implement it, implement it in a controlled way, or recommend using standard SAP instead – with the reason in simple terms.

Our objective is to give GAIL a workflow that is reliable, audit-friendly and easy to support, while keeping all financial (credit note / accounting) steps inside standard, proven SAP.

# 2.  At a glance

Colour key:

■  Will implement        ■  Will implement as a sign-off step (no accounting)        ■  Recommend standard SAP instead

| Level | Step | Our response | Note |
| --- | --- | --- | --- |
| L1 | Zonal PC Executive – Verify (already live) | Done | Working |
| L2 | Zonal PC Head – Verify (already live) | Done | Working |
| L3 | CPC Marketing – create rebate orders (already live) | Done | Working |
| L4 | CPC Finance – Financial vetting | Will do (sign-off) | New approval step, no posting |
| L5 | CPC Head – Final approval | Will do (sign-off) | New approval step, no posting |
| L6 | CPC Finance – Generate credit notes & post to customer account | Recommend standard SAP | Financial posting – use SAP billing |
| – | Transfer to CS account based on renunciation letters (Part-3) | Recommend standard / manual | Legal-document driven |

# 3.  What we will implement

These points are straightforward and we will build them:

- L4 (CPC Finance – Financial vetting) and L5 (CPC Head – Final approval) will be added as two more approval steps, exactly like the existing L2 and L3. Each records who approved and when, and routes the request forward or back on rejection, with e-mail alerts – but they do NOT create any accounting entry.

- Rename “QAIS” to “CIS” on the L1 screen and labels.

- Prevent duplicate e-mails at L1: once a line is forwarded to L2 it will clearly show “Already forwarded to L2” and will not send the e-mail again, so L1 always knows the current status.

- Remove the duplicate amount and quantity columns in the approval table (housekeeping).

- Already delivered earlier: the waiver month is shown (e.g. “Jun Waiver”), and the grade name now appears in the YRVG052 report.

# 4.  What we recommend be done through standard SAP (not custom code)

We recommend GAIL NOT build L6 (credit-note generation and posting to the customer account) or the renunciation-letter fund transfer inside this custom program. Instead, after L5 approval, the credit note and accounting should run through standard SAP billing. The reasons, in simple terms:

| In short | Why we recommend standard SAP |
| --- | --- |
| It is a financial & statutory activity | Creating a credit note and posting to the customer account involves GST/tax, accounting rules and statutory audit. Standard SAP billing handles tax and accounting correctly and is auditable. Custom code would bypass these controls and create tax / audit / reconciliation risk. |
| Standard SAP already does this | SAP already provides approvals, credit-note (credit memo) creation and accounting posting as tested, delivered features. Rebuilding them in custom code costs more, is more error-prone, and can break during SAP upgrades and support packs. |
| Money movement should not sit behind custom code | The rebate order is already created at L3. Turning the actual credit note and money posting into custom code means any programming error would directly affect customer payments and statutory books. Standard SAP does this safely. |
| Financial approval needs financial controls | Approval of financial amounts should use SAP’s finance approval controls (amount-based release, proper authorisations, finance integration). The marketing approval tool does not have these controls – which is why L4 / L5 are kept as sign-off only. |
| More levels = more risk to run | Even at 3 levels we saw duplicate e-mails and status confusion. Every extra custom level multiplies the status handling, visibility rules and e-mail routing, making the whole chain harder and costlier to maintain and test for every future scheme change. |
| Renunciation-letter transfer is legal / manual | Transferring funds to a CS account based on renunciation letters depends on legal verification of documents. This is a manual / legal process and should not be automated inside a discount program. |

# 5.  Recommended workflow

Our recommended target flow keeps the approvals in the custom workflow and the financial posting in standard SAP:

L1 Verify  →  L2 Verify  →  L3 Create rebate order  →  L4 Finance vetting (sign-off)  →  L5 CPC Head approval (sign-off)

↓

Credit note + posting to customer account  –  through STANDARD SAP (billing & finance)

This gives GAIL the full L1–L5 verification and approval trail that the proposal asks for, while the actual disbursement stays inside standard, audited SAP.

# 6.  Summary recommendation

- Accept: L4 and L5 as approval / sign-off steps, plus the small screen and housekeeping changes.

- Do NOT build L6 (credit note generation & posting) or the renunciation-letter transfer in custom code – use standard SAP billing and finance instead.

- This keeps the solution reliable, compliant, auditable and easy to support.

We will be glad to walk GAIL’s marketing and finance teams through this recommendation and finalise the L4 / L5 design and the standard-SAP disbursement step.