CIS Scheme 2026-27

Change Requirements – Plan & New Object List

Program: YRVG004_QAIS_EXECUTE

This document presents the implementation plan and the list of new objects required for the CIS 2026-27 change requests. Each item is marked as [Available] where the functionality already exists / is data-driven, [New] where a new object or development is required, and [To confirm] where an input from GAIL is awaited.

# 1. Customer Waiver

## 1.1  Minimum lifting criteria (by customer type)

Actual User (AU): must lift at least 25% of MCQ to avail waiver.

AUT / Trader: must lift at least 50% of MCQ to avail waiver.

## 1.2  Monthly waiver entitlement – Actual User (AU)

| CIS signed in | No. of monthly waivers |
| --- | --- |
| Jun'26 & Jul'26 | 2 |
| Aug'26 – Sep'26 | 1 |
| Oct'26 onwards | 0 |

Maximum one waiver can be availed in any quarter of FY 2026-27.

## 1.3  Monthly waiver entitlement – AUT / Trader

| CIS signed in | No. of monthly waivers |
| --- | --- |
| Jun'26 – Sep'26 | 1 |
| Oct'26 onwards | 0 |

Waiver is allowed only after the minimum MCQ (25% / 50%) is met.

## New objects – Requirement 1

| Object type | Proposed name | Purpose |
| --- | --- | --- |
| Config table (New) | ZCIS_WAIVER_RULE | Scheme year + customer type + signing-month range -> min lifting %, no. of waivers, max/quarter |
| Table maintenance + T-code (New) | SM30 on ZCIS_WAIVER_RULE | Business maintenance of waiver rules |
| Customer-type source (New / To confirm) | BP field or ZCIS_CUST_TYPE map | AU / AUT / Trader classification per customer |
| Data elements (New) | ZCIS_CUST_TYPE, ZCIS_WV_COUNT | Typing for the above |
| Program enhancement | YRVG004_QAIS_EXECUTE | Apply type-wise min %, waiver count and per-quarter cap |

To confirm: source of AU/AUT/Trader classification; CIS signing date field (mou_begda or other); quarter definition.

# 2. Shortfall Grade Waivers

New T-code for the process owner to enter grades declared shortfall in a given month.

Signed CIS grades are maintained in table YRVA_QAIS_TNTLFT.

At present shortfall is entered per CIS number through YRVG018 (captured in YRVA_QAIS_ADD_WV).

Enhance the program to capture the shortfall grades automatically.

## New objects – Requirement 2

| Object type | Proposed name | Purpose |
| --- | --- | --- |
| Table (New) | ZCIS_SHORTFALL_GRD | Month/period + grade declared shortfall |
| Maintenance program + T-code (New) | ZCIS_SHORTFALL_MAINT | Process owner enters shortfall grades per month |
| Reuse (Available) | YRVA_QAIS_TNTLFT, YRVA_QAIS_ADD_WV | Signed grades / existing waiver capture |
| Program enhancement | YRVG004_QAIS_EXECUTE | Auto-derive shortfall from new table (replaces manual step) |

# 3. Group / MLE Incorporation

Group & MLE will be maintained in BP (Business Partner) by users.

The logic for the same will be shared by Mr. Pankaj Wadhwa in a subsequent email.

## New objects – Requirement 3 (provisional)

| Object type | Proposed name | Purpose |
| --- | --- | --- |
| BP configuration (To confirm) | BP relationship / grouping | Group & MLE definition in BP |
| Helper FM/method (New, likely) | ZCIS_GET_GROUP | Resolve group / MLE for a customer at runtime |
| Program enhancement | YRVG004_QAIS_EXECUTE | Use BP-based group in addition to / instead of KVGR2 |

Blocked: objects can be finalised only after the logic is received from Mr. Pankaj Wadhwa.

# 4. Workflow – Maker & Checker

PC Executive checks & saves -> email trigger to PC Head (copy to CPC department).

On approval by PC Head -> CPC creates the rebate orders.

## New objects – Requirement 4

| Object type | Proposed name | Purpose |
| --- | --- | --- |
| Table (New) | ZCIS_APPROVAL | CIS no. + period -> status, maker, checker, timestamps |
| Config table (New) | ZCIS_APPR_RECIPIENT | PC Head / CPC recipient (email or role) mapping |
| Class using CL_BCS (New) | ZCL_CIS_EMAIL | Build & send approval emails |
| Authorization object (New) | Z_CIS_ROLE | Distinguish PC Executive / PC Head / CPC actions |
| Data element (New) | ZCIS_APPR_STATUS | Draft / Submitted / Approved / Rejected / Order-created |
| GUI status buttons + enhancement | YRVG004_QAIS_EXECUTE | Submit / Approve / Reject; gate order creation to CPC |
| SAP Business Workflow (Optional) | WS9xxxxxxx | If full workflow route is chosen instead of status+email |

To confirm: approach (custom status + email, recommended, vs SAP Business Workflow); recipient determination; whether rejection/rework is required.

# 5. Report – Rebate Order Details

New report to capture rebate order details: customer, material, quantity and rebate amount.

## New objects – Requirement 5

| Object type | Proposed name | Purpose |
| --- | --- | --- |
| Report program + T-code (New) | ZCIS_REBATE_REPORT | ALV: customer, material, qty, rebate amount, status |
| Reuse (Available) | VBAK/VBAP (or VBRK/VBRP), ZCIS_APPROVAL | Rebate order data + approval status |

To confirm: exact document type / table of the rebate (credit-memo request) order.

# Consolidated New-Object Summary

| Area | New tables | New programs / T-codes | Class / FM | Auth / Workflow | Data elements |
| --- | --- | --- | --- | --- | --- |
| 1 Waiver | ZCIS_WAIVER_RULE (+ cust-type map) | SM30 maintenance | - | - | ZCIS_CUST_TYPE, ZCIS_WV_COUNT |
| 2 Shortfall | ZCIS_SHORTFALL_GRD | ZCIS_SHORTFALL_MAINT + T-code | - | auth check | - |
| 3 Group/MLE | (BP config) | - | ZCIS_GET_GROUP | - | - |
| 4 Workflow | ZCIS_APPROVAL, ZCIS_APPR_RECIPIENT | GUI functions on program | ZCL_CIS_EMAIL | Z_CIS_ROLE (+opt. WF) | ZCIS_APPR_STATUS |
| 5 Report | - | ZCIS_REBATE_REPORT + T-code | - | - | - |

Note: Object names are proposed and to be aligned with GAIL naming standards.

## Suggested Sequencing

1. Customer Waiver (core scheme correctness).

2. Shortfall grade automation (new T-code + auto-derive).

3. Rebate order report (independent, quick delivery).

4. Workflow (after Waiver / Shortfall stabilise).

5. Group / MLE (on receipt of logic from Mr. Pankaj Wadhwa).

## Key Confirmations Required from GAIL

Source of AU / AUT / Trader customer classification.

CIS signing date field (mou_begda or a separate field).

Workflow approach (status + email vs SAP Business Workflow) and recipient determination.

Rebate order document type / table for the new report.

Group / MLE logic from Mr. Pankaj Wadhwa.