ONGC Videsh — DPR Analytical RAP

Deployment on SAP BTP

Backend package  ZPR_DPR_RAP   ·   Service  ZDPR_SB_ANALYTICS_O4

Architecture options, connectivity, deployment steps and go-live checklist

# Contents

# 1. What Can and Cannot Be Deployed to BTP

Before any BTP activity is planned, one point must be understood clearly, because it determines the entire architecture and the effort estimate.

Fundamental constraint: The CDS views, cubes, queries, behavior definition and ABAP classes of package ZPR_DPR_RAP cannot be moved to SAP BTP. They read the tables ZPRA_T_DLY_PRD, ZPRA_T_PRD_TAR, ZPRA_T_PRD_PI and ZOIU_PR_DN, which exist only in the S/4HANA system. An ABAP object in BTP has no access to those tables. The ABAP layer therefore stays where it is.

What is deployed to BTP is one or both of the following layers:

- The user interface layer — a SAP Fiori application, hosted in BTP and shown to users through SAP Build Work Zone. The application calls back into the S/4HANA system for its data.

- The analytics consumption layer — SAP Analytics Cloud, connected live to the analytical queries in the S/4HANA system.

In both cases the data never leaves the S/4HANA system unless it is deliberately replicated. BTP provides the presentation and the access channel; S/4HANA remains the single source of truth. The connection between the two runs through the SAP Cloud Connector.

## 1.1 Target architecture

The resulting landscape has three layers:

| Layer | Where it runs | Contents |
| --- | --- | --- |
| Presentation | SAP BTP (Cloud Foundry) or SAP Analytics Cloud | Fiori application / SAC story, launchpad site, user roles |
| Connectivity | SAP Cloud Connector (installed in the ONGC network) + BTP Destination service | Secure tunnel from BTP to the S/4HANA system, user identity propagation |
| Business logic and data | S/4HANA on-premise | Package ZPR_DPR_RAP: CDS views, cubes, queries, service binding; the ZPRA_T_* tables |

A practical consequence: the on-premise transport route described in the companion document (Development → Quality → Production) is still required and must be completed first. BTP deployment is an additional step on top of it, not a replacement for it.

# 2. Choosing the Deployment Option

Three options exist. They differ considerably in effort and in what the user finally sees. They can also be combined — for example option B for management dashboards and option A for the operational report.

## 2.1 Comparison

|  | Option A — Fiori app on BTP | Option B — SAP Analytics Cloud | Option C — ABAP Environment |
| --- | --- | --- | --- |
| What the user sees | A tile in SAP Build Work Zone opening the DPR graph and table | An SAC story or dashboard with the DPR charts | Not applicable — see section 2.4 |
| BTP services needed | Cloud Foundry runtime, HTML5 Application Repository, Destination, Connectivity, Authorization & Trust, SAP Build Work Zone | SAP Analytics Cloud tenant, Cloud Connector or CORS setup | ABAP Environment (Steampunk) entitlement |
| Development effort | Medium — a Fiori Elements app is generated, little hand coding | Low — the queries are consumed directly, stories built by a functional user | High — objects would have to be rebuilt and data replicated |
| Reuses the metadata extensions | Yes — chart, filter bar and table come from them automatically | No — visualisations are designed in SAC | Not applicable |
| Best suited to | The operational DPR report with the tab-2 graph | The customer's Production Dashboard requirement | Not recommended in this landscape |

Recommendation for this project: The requirement is a tile in the Fiori Launchpad that end users open to see the DPR report. That is Option A, and sections 3 to 5 of this document describe it step by step. Option B (SAP Analytics Cloud) remains available later as an additional channel for management dashboards and needs no application development. Option C should be discounted unless there is a separate decision to replicate DPR data into a cloud ABAP system.

## 2.2 A note on the term “Fiori Launchpad” on BTP

On SAP BTP the Fiori Launchpad is delivered by the service SAP Build Work Zone, standard edition. Earlier it was called the SAP Fiori Launchpad Service, and before that the Portal Service. The concepts are the same as the on-premise launchpad — a site containing groups, catalogs, roles and tiles — but the administration is done in the Work Zone Content Manager rather than in transactions on the ABAP system. Wherever this document says “Work Zone”, it means the BTP Fiori Launchpad.

## 2.3 The on-premise alternative, for comparison

If ONGC Videsh already operates an on-premise SAP Fiori Launchpad on the S/4HANA system or on a Front-End Server, the same application can be published there instead, without any BTP component. That route avoids the Cloud Connector, the destination and the BTP entitlements entirely: the application is deployed into the ABAP repository as a BSP application and the tile is configured in the standard launchpad tools.

This is worth raising with the architecture team before committing to BTP. If an on-premise launchpad is already in productive use for other applications, publishing the DPR report there is usually faster and cheaper. If ONGC Videsh has decided strategically to move the user experience to BTP, or if there is no on-premise launchpad, continue with this document.

## 2.4 Why the analytical queries are already BTP-ready

All five queries in the package carry the annotation @Analytics.query: true. In an S/4HANA system this annotation causes a transient analytical query to be generated automatically, which is exactly what SAP Analytics Cloud consumes over a live connection. No additional modelling in the backend is required for Option B.

For Option A, the service binding ZDPR_SB_ANALYTICS_O4 already exposes the queries as an OData V4 service, and the five metadata extensions already carry the UI annotations. A generated Fiori Elements application therefore inherits the chart, the filter bar and the table layout without further annotation work.

## 2.5 What must be true before deployment starts

- The package ZPR_DPR_RAP is fully active in the S/4HANA system that BTP will connect to (normally Quality first, then Production).

- The service binding ZDPR_SB_ANALYTICS_O4 is published in that system.

- The five metadata extensions are active — otherwise the Fiori application will render a plain table with no chart.

- A test user exists in the S/4HANA system with authorisation for the service and the underlying data.

- Data is present for the period being tested. Note that BE targets for fiscal year 2025-26 are not yet loaded, so use a fiscal year 2024-25 date range for the first tests.

## 2.6 Why SAP BTP ABAP Environment is not the right target here

It is a common assumption that “deploying to BTP” means moving the ABAP objects into the SAP BTP ABAP Environment, sometimes called Steampunk. For this solution that is not advisable, for three reasons:

- Data locality — the DPR tables live in the S/4HANA database. A cloud ABAP system cannot read them directly. The data would have to be replicated continuously, which introduces a second copy of production figures and a reconciliation obligation.

- ABAP Cloud restrictions — in the ABAP Environment only released SAP APIs may be used. Direct access to custom on-premise tables and several classic constructs used by this solution are not permitted there.

- No functional gain — the queries would produce the same numbers, but with added latency, added cost and an extra failure point. The presentation layer is the part that benefits from BTP, and that is achieved by options A and B without moving the ABAP code.

If ONGC Videsh nevertheless wishes to pursue a cloud ABAP target, that should be treated as a separate architecture study covering data replication design, licensing and reconciliation. It is out of scope for this document.

# 3. BTP Prerequisites and Entitlements

Request the following from the BTP administrator before starting. Availability depends on the ONGC Videsh BTP contract; if an entitlement is missing it must be added to the subaccount before deployment can proceed.

## 3.1 For Option A — Fiori application

| Entitlement / Service | Plan (typical) | Purpose |
| --- | --- | --- |
| Cloud Foundry runtime | Memory units | Hosts the application router if a standalone router is used |
| HTML5 Application Repository | app-host / app-runtime | Stores and serves the Fiori application files |
| Destination service | lite | Holds the connection definition to the S/4HANA system |
| Connectivity service | lite | Provides the tunnel endpoint used by the Cloud Connector |
| Authorization and Trust Management (XSUAA) | application | Authentication and role handling |
| SAP Build Work Zone, standard edition | standard | Launchpad site where the tile appears |
| SAP Business Application Studio | standard-edition | Development environment used to generate and deploy the app |

## 3.2 For Option B — SAP Analytics Cloud

- An SAP Analytics Cloud tenant, with a user having modeller privileges.

- A live connection path to the S/4HANA system: either through the Cloud Connector, or through a direct CORS configuration on the S/4HANA system. The choice is a security decision for Basis and the network team.

- The SAP Information Access (InA) service active on the S/4HANA ABAP server. This is the protocol SAC uses to query live data.

- If a direct connection is chosen, CORS must be configured on the S/4HANA system so the browser is permitted to call it from the SAC domain.

## 3.3 Common to both — the Cloud Connector

The SAP Cloud Connector is installed inside the ONGC Videsh network and creates the secure tunnel between the BTP subaccount and the S/4HANA system. It is usually already in place if any other BTP integration exists; confirm this with Basis before assuming a new installation is required.

- The Cloud Connector is connected to the correct BTP subaccount.

- A system mapping exists for the S/4HANA system, defining an internal host and port and a virtual host and port. The virtual host name is what BTP will refer to.

- The resource path of the OData V4 service is exposed in the access control list of that mapping. For this solution the path prefix is /sap/opu/odata4/ with sub-paths enabled.

- If SAP Analytics Cloud is used, the InA service path must be exposed as well; the SAC connection wizard states the exact path required for the release in use.

- Principal propagation is configured if users are to be identified individually in S/4HANA. Without it, all BTP users reach the backend as one technical user, which is normally unacceptable for production reporting.

Security note: Principal propagation requires trust configuration and certificate handling between BTP, the Cloud Connector and the S/4HANA system. It is a Basis and security task, not a developer task, and it is frequently the longest lead-time item in a BTP deployment. Start it early.

# 4. Preparing the S/4HANA Backend

These steps are performed in the S/4HANA system that BTP will connect to, by the ABAP developer and Basis.

## 4.1 Confirm the OData V4 service is reachable

- In ADT, open the service binding ZDPR_SB_ANALYTICS_O4 and confirm it shows as published.

- Check transaction /IWFND/V4_ADMIN (Manage OData V4 Service Groups) and confirm the service group for this binding is present and active.

- Test the service from inside the network, in a browser, using the service URL below. A metadata document in XML should be returned.

https://<s4-host>:<port>/sap/opu/odata4/sap/zdpr_analytics/srvd/sap/zdpr_sd_analytics/0001/$metadata?sap-client=<client>

- Confirm the metadata document contains the entity set DPRProductionPerformance, and that UI annotations are present. If the annotations are missing, the metadata extensions are not active.

- Repeat the test for the OData V2 service that carries the tab-2 graph, using the URL below. This service is generated from @OData.publish on the analytical query and registered in /IWFND/MAINT_SERVICE (companion document, section 5.3). Its metadata must show the parameters P_DateFrom and P_DateTo.

https://<s4-host>:<port>/sap/opu/odata/sap/ZDPR_Q_BOEPD_TREND_CDS/$metadata?sap-client=<client>

- In the Cloud Connector access control list, expose BOTH path prefixes: /sap/opu/odata4/ for the V4 service and /sap/opu/odata/ for the V2 analytical services.

## 4.2 Authorisations for the connecting user

Whether principal propagation is used or a technical user, the backend user needs authorisation for the OData service and for the underlying data. Work with the security team to create or extend a PFCG role covering:

- Authorisation object S_SERVICE for the published service.

- Standard authorisations for reading the DPR tables, consistent with the existing classic DPR report roles.

- For SAP Analytics Cloud, the additional authorisations required by the InA service, which the SAC connection documentation for the installed release lists.

Data visibility: The CDS views in this package use @AccessControl.authorizationCheck: #NOT_REQUIRED, so no row-level restriction is applied. Every user who reaches the service sees all business units and all assets. If BTP will widen the audience beyond the current DPR users, confirm with the business whether this is acceptable before go-live. Restricting it requires a DCL access control on ZDPR_P_DAY_BASE and is a separate change.

# 5. Option A — Deploying the Fiori Application to BTP

This section assumes the prerequisites in section 3.1 and the backend preparation in section 4 are complete.

## 5.1 Create the destination

In the BTP cockpit, open the subaccount and choose Connectivity → Destinations → New Destination. Create a destination pointing at the virtual host defined in the Cloud Connector.

| Field | Value | Comment |
| --- | --- | --- |
| Name | ZDPR_S4_BACKEND | Referenced by the application; keep it identical in every subaccount |
| Type | HTTP |  |
| URL | http://<virtual-host>:<virtual-port> | The virtual host from the Cloud Connector mapping, not the real host |
| Proxy Type | OnPremise | Routes the call through the Cloud Connector |
| Authentication | PrincipalPropagation | Or BasicAuthentication for an initial connectivity test only |
| Location ID | as configured | Only if the Cloud Connector uses a location ID |

Add the following additional properties so that SAP Business Application Studio can discover the service and so the application can call it at runtime:

sap-client            = <client>

HTML5.DynamicDestination = true

WebIDEEnabled         = true

WebIDEUsage           = odata_gen

WebIDESystem          = <system id>

Use the Check Connection button. A successful check confirms the Cloud Connector tunnel; it does not yet prove that the OData service or the user authorisation works.

## 5.2 Generate the Fiori application

- Open SAP Business Application Studio and create a Dev Space of type SAP Fiori.

- Choose Create Application from Template → SAP Fiori generator.

- Select the floorplan. For the DPR graph choose Analytical List Page; for a plain tabular report choose List Report Object Page.

- As data source select Connect to a System, then choose the destination ZDPR_S4_BACKEND.

- Select the service. For the tab-2 graph choose the OData V2 service ZDPR_Q_BOEPD_TREND_CDS (the analytical queries are exposed over OData V2 on this release — see the companion document, section 5.3). For the tab-3 performance view choose the OData V4 service ZDPR_SB_ANALYTICS_O4 and its entity DPRProductionPerformance.

- Select the main entity set of that service: ZDPR_Q_BOEPD_TREND for the graph.

- Complete the project attributes: module name for example zdprboepdtrend, title DPR Production Trend, namespace as per ONGC standards.

- When asked whether to add deployment configuration, answer yes and choose Cloud Foundry as the target. This generates the mta.yaml and xs-app.json files needed for deployment.

- When asked whether to add FLP configuration, answer yes and provide the semantic object and action, for example DPRProduction and display.

Expected result: Because the metadata extensions already define @UI.chart, @UI.lineItem and @UI.selectionField, the generated application should show the line chart and the table without any manual annotation. If it shows an empty table with no chart, the metadata extension for that query is not active in the backend.

## 5.3 Test locally before deploying

- In Business Application Studio, run the application with npm start or the Preview Application task.

- Log on with the S/4HANA user when prompted.

- Enter a date range that contains data, for example 01.04.2024 to 14.04.2024, and confirm the graph appears with both lines.

- Resolve any issue at this stage. Debugging a locally running application is far quicker than debugging one already deployed.

## 5.4 Build and deploy

- Right-click mta.yaml and choose Build MTA Project. This produces an .mtar archive in the mta_archives folder.

- Right-click the .mtar file and choose Deploy MTA Archive.

- When prompted, log on to Cloud Foundry and select the correct organisation and space for this landscape tier.

- Wait for the deployment to finish. In the BTP cockpit the application then appears under HTML5 Applications.

The same .mtar archive can be deployed to the Quality and Production subaccounts. Only the destination differs between them, which is why the destination name must be identical in each subaccount while its URL points at the corresponding S/4HANA system.

## 5.5 Publish the tile in SAP Build Work Zone

- Open SAP Build Work Zone, standard edition, from the subaccount subscriptions.

- Go to Channel Manager and refresh the HTML5 Applications content channel. The newly deployed application appears in the content.

- In Content Manager, create a Group, for example “DPR Reporting”, and add the application to it.

- Create or edit a Role and assign the application to it, so that only the intended users see the tile.

- Create or edit the Site, add the group and assign the role.

- In the BTP cockpit, add the corresponding role collection to the users or to the identity provider group for the DPR user community.

- Open the site URL and confirm the tile appears and opens the report.

# 6. Option B — Consuming the Queries in SAP Analytics Cloud

This route requires no application development and is the fastest way to satisfy the customer's Production Dashboard requirement. The analytical queries are consumed live: SAC issues the query to S/4HANA at the moment the story is opened, and no DPR data is stored in the cloud.

## 6.1 Create the live connection

- In SAP Analytics Cloud, open Connections and create a new Live Data connection of type SAP S/4HANA.

- Choose the connection method agreed with Basis: through the Cloud Connector, or direct with CORS configured on the S/4HANA system.

- Enter the host, port, client and authentication method as provided by Basis.

- Save and test the connection.

## 6.2 Create the models

- Create a new Live Data Model on that connection.

- In the data source list, search for the DPR queries. Analytical queries appear with a generated technical name derived from the CDS query, so search for DPR or ZDPR to locate them.

- Select the query — ZDPR_Q_BOEPD_TREND for the graph, ZDPR_Q_PROD_PERF for the performance table — and save the model.

If the queries do not appear: Only views with @Analytics.query: true are visible to SAC, which all five queries have. If they are still not listed, the usual causes are that the InA service is not active, that the connecting user lacks the InA authorisations, or that the system requires the view to be released for consumption. Section 8 lists the checks.

## 6.3 Build the story

- Create a new Story on the model.

- Add a line chart with ProductionDate on the category axis and the measures Actual BOEPD (OVL) and BE Target BOEPD. This reproduces the DPR Excel tab-2 graph.

- Add a table on the ZDPR_Q_PROD_PERF model for the Production Performance figures.

- Add input controls for the date range and, if wanted, for Business Unit and Asset — both are available as free dimensions in the queries.

- Share the story with the DPR user group.

Because the Business Unit dimension is derived in the backend from the asset code, SAC users can group by BU-RUSSIA, BU-LAC, BU-ASIA PACIFIC and BU-MENA CIS exactly as the Production Dashboard workbook does, without any modelling in SAC.

# 7. Landscape and Transport Strategy

BTP has no transport system comparable to the ABAP one. Each tier is handled as follows.

| Layer | How it moves from Development to Production |
| --- | --- |
| ABAP objects (package ZPR_DPR_RAP) | Normal transport requests through the ABAP landscape, as described in the companion document |
| Destination | Created manually in each BTP subaccount, or exported and imported as a file. Keep the name identical, change only the URL |
| Cloud Connector mapping | Configured per Cloud Connector instance; each connects to the S/4HANA system of its own tier |
| Fiori application | The same .mtar archive is deployed to each subaccount. Do not rebuild per tier |
| Work Zone content | Configured per site. Content can be exported and imported between sites via the Content Manager |
| SAC stories | Exported and imported between SAC tenants, or the connection is repointed |

The recommended sequence is to complete a full cycle in the non-production tier — backend transport, destination, application deployment, tile, user test — before repeating it against Production. Attempting the BTP configuration for the first time directly against Production is the most common cause of delayed go-lives.

# 8. Troubleshooting

The symptoms below cover the great majority of first-time BTP deployment problems for this kind of solution.

| Symptom | Most likely cause | Where to check |
| --- | --- | --- |
| Destination Check Connection fails | Cloud Connector not connected to this subaccount, or virtual host name mismatch | Cloud Connector administration UI, subaccount tab |
| Check Connection succeeds but the service returns 404 | The service path is not exposed in the Cloud Connector access control list, or the service binding is not published | Cloud Connector resource list; ADT service binding; /IWFND/V4_ADMIN |
| Service returns 401 or 403 | Principal propagation incomplete, or the backend user has no authorisation for the service | Cloud Connector trust configuration; PFCG role in S/4HANA |
| Service list is empty in the Fiori generator | Destination lacks the WebIDEEnabled and WebIDEUsage properties | Destination additional properties in the BTP cockpit |
| Application opens but shows a plain table with no chart | The metadata extension for that query is not active in the backend | ADT: check the DDLX object is active in the connected system |
| Application opens but returns no rows | Mandatory date parameters not supplied, or no data in the chosen period | Enter a fiscal year 2024-25 date range and retry |
| BE Target line is flat at zero | BE targets for the selected fiscal year are not loaded in ZPRA_T_PRD_TAR | Table ZPRA_T_PRD_TAR — functional data issue, not technical |
| Tile does not appear in Work Zone | Content channel not refreshed, or the role is not assigned to the user | Work Zone Channel Manager and Content Manager; role collection assignment |
| SAC does not list the DPR queries | InA service inactive, missing InA authorisations, or view not released for consumption | S/4HANA InA service status; SAC connection log |
| SAC live connection fails in the browser only | CORS not configured for the SAC domain | S/4HANA CORS configuration (Basis) |

# 9. BTP Go-Live Checklist

Complete in order. Items 1 to 4 are prerequisites and are frequently underestimated in scheduling — the connectivity and security items usually have the longest lead time.

| # | Step | Owner | Done |
| --- | --- | --- | --- |
| 1 | BTP entitlements confirmed or requested (section 3) | BTP administrator |  |
| 2 | Cloud Connector connected to the subaccount and system mapping created | Basis |  |
| 3 | Service path /sap/opu/odata4/ exposed in the Cloud Connector | Basis |  |
| 4 | Principal propagation configured and tested | Basis / Security |  |
| 5 | Package ZPR_DPR_RAP active and service binding published in the target S/4 system | Developer |  |
| 6 | $metadata reachable from inside the network and contains UI annotations | Developer |  |
| 7 | PFCG role for service and data access created and assigned to a test user | Security |  |
| 8 | Destination created and Check Connection successful | BTP administrator |  |
| 9 | Fiori application generated and tested locally in Business Application Studio | Developer |  |
| 10 | Application built and deployed; visible under HTML5 Applications | Developer |  |
| 11 | Work Zone group, role and site configured; tile visible | Fiori administrator |  |
| 12 | Role collection assigned to the DPR user community | BTP administrator |  |
| 13 | SAC live connection created and DPR queries visible (if Option B is used) | SAC administrator |  |
| 14 | Figures validated against the DPR Excel workbook by the business | Functional / User |  |
| 15 | FY 2025-26 BE targets loaded into ZPRA_T_PRD_TAR | Functional |  |
| 16 | Cycle repeated against the Production tier | All |  |

## 9.1 Effort guidance

For planning purposes, and assuming the Cloud Connector already exists and is connected: Option B typically takes one to two days of configuration plus story-building time. Option A typically takes three to five days for the first application, of which the majority is connectivity and launchpad configuration rather than development. If the Cloud Connector and principal propagation have to be established from scratch, add the Basis and security lead time, which in most organisations is measured in weeks rather than days.